9/17/17

Minutes RSC 6:30 pm

Attendance: Derrick Francis, Chad Francis, Rick Francis, Kristina Francis, Jeff Burgess, Ty Cobb, Paul Smith, Dave Covelli, Dan Waldon, Jeff Mowins.

No secretary minutes

Labor Day needs

Golf tourney revenue

Upcoming bridges

Treasures see attached sheets for golf tourney and labor day concession stand

Checking (general) $14,597.85

Checking (holding) $7,872.28

Total $22,470.14

Motion to approve: Jeff B Chad F

Allegany Federation update: General $5,586.42 Trail $3,000

Paper copies of new marking system

Bulk sign order in Ed Zalar has them for our club

Some trails need GPS Ty Cobb has the list next federation meeting is Oct 4

Motion to approve: Chad F Ty Cobb

Catt County federation two people should go about dates for Derrick will follow up about dates for meetings

Old Business: L644 Allegheny Hills to Franklinville

Bridge on this trail Ty looked at trailer from South Side Trailers in Blasdell it looks good, Pay for fuel for hauling it.

Price range around $1,500

We will need 2x3’s 2x6’s 12ft wide to deck bridge with a 2ft overhang

9 blocks will be used to raise bridge 2x2x6 $40 each Haley concrete will deliver for $100

32,000 pound excavator will need to be rented from hole works in Franklinville $640 weekend rate Zuech Septic will haul it for us for $100

Approx cost $3,040 of bridge

Dave C will look into Pike Construction for comparison

 For excavator

Culvert in Franklinville as well at least 6 blocks also have 55 gallon drums filled with concrete donated

Derrick will contact Charlie Mallard in regards to bridge being put in

Motocross pipe came out roughly a 10ft span

Possible put riggin pad 16ft long by 5ft wide possibly getting these for nothing we would need at least two of them.

Motion RSC spend up to $8,000 no to exceed for two bridges and moto cross park

Motion to approve: Jeff b Chad F 10 in favor 0 oppose

New Business Numerous trails need to be maintained and trimmed

Greenway mowed and trimmed lots of trail signage needs to be put up S34 up to Legion Park

Map and assign sections to help delegate

New signage will not have enough chevron arrows at apex of corners we will use smaller orange and black arrows when we run out

Jeff m and Dave C work on some during week

Work weekends

Sept 23,24

Sept 30, Oct 1

Bridge Work October 7, 8

Next meeting will be will be October 15 10am Dave C Ty Cobb make motion

Tshirt orders, chad actual total Derrick consignment w/pioneer Kristina will forward order to chad

Thank you cards for sponsors for golf tourney and card for Ron Duvall.

Plaque to vendor of the year from Club Motion to approve Chad F and Jeff B all in favor

Trail Maps give sponsors Ty will disperse sell them for $2 apiece to local business

Motion to adjournment Ty Cobb Chad Francis all yes